Filename: README.md

# Monorepo Super‑App Deep Research Pack

This is a documentation-first, zip-ready set of Markdown files (Date: 2026‑04‑01, America/Chicago) describing how we will build a production-ready “super‑app” monorepo:

- Mobile-first: Expo iOS/Android (primary product)

- Web MVP companion: Next.js (account, billing, safety, sharing, admin)

- Backend spine: Supabase (Postgres + RLS + Realtime + Edge Functions + Cron + Storage)

- Vectors: pgvector in Postgres (embeddings + similarity search)

- Hosting: Vercel (web) + EAS (mobile builds/submits)

- Domain & email: Porkbun + Cloudflare DNS & Email Routing + Resend SMTP

## File index

- docs/00-executive-summary.md — what we are building + why mobile-first + architecture overview

- docs/01-phases-0-4.md — phased deliverables with acceptance criteria (0–4)

- docs/02-monorepo-layout.md — pnpm/turborepo layout: apps/, packages/, supabase/

- docs/03-cicd.md — GitHub Actions, EAS, Vercel previews, remote caching

- docs/04-infrastructure.md — Supabase + pgvector, Vercel, Cloudflare, Porkbun, Resend

- docs/05-auth.md — Supabase OAuth: PKCE mobile + SSR cookies web

- docs/06-billing-pro-gating.md — Stripe + StoreKit/Play + RevenueCat options; token/pro gating; wait queues

- docs/07-design-system-stitch.md — Stitch-based design workflow, light/dark tokens, shared UI library

- docs/08-ui-ux.md — screen layouts, nav, onboarding, permissions, “5-second action flow,” youthful UI rules

- docs/09-database-privacy.md — schema, indexes, vector schema, retention, GDPR checklist

- docs/10-api-contracts-events.md — API contracts, events, background jobs/cron schedules

- docs/11-ai-messaging-architecture.md — AI pipeline, RAG prompts, safety, rate limits, token ledger; messaging rules

- docs/12-feature-specs.md — per-feature stories, endpoints, queries, jobs, scaling

- docs/13-code-snippets.md — shared libs, Supabase clients, pgvector, embeddings, Edge Functions, Next routes, CI

- docs/14-tech-choices-costs-timeline.md — comparison tables, cost baseline, timelines, risks

- docs/references.md — primary/official sources (URLs in code blocks)

## How to zip (example)

From repo root:

zip -r superapp-research-pack.zip README.md docs/

Filename: docs/00-executive-summary.md

# Executive summary

## What we’re building

We will build a production-ready monorepo super-app with:

- Expo iOS/Android (mobile-first product)

- Next.js web MVP (companion/control plane)

The app unifies seven modules:

- Intent Cloud

- Presence Score

- AI Clone Messenger

- Decision Autopilot

- Social Momentum

- Reality Replay

- Strategic Insight

## Recommendation: build both mobile + web (mobile-first)

We should build both:

- Mobile (primary): the product depends on real-time context (notifications, location/presence signals, quick actions).

- Web (companion): lowers friction for account management, billing, safety flows, admin tooling, and shareable pages.

Operationally, the web companion also helps keep the mobile app focused on a “5-second action flow” (open → pick 1 of 1–3 suggestions → commit → leave), which is essential because we’re explicitly trying to reduce time spent scrolling.

## The core behavioral loop

We will design a single loop that ties every module together:

Intent Cloud → Social Momentum → Messaging → Reality Replay → Strategic Insight → back to Intent Cloud

Key rule: no infinite feeds. Every surface is capped (1–3 suggestions; replay max 5 items).

## Platform spine and why it fits

### Monorepo

Expo has first-class monorepo support with workspace package managers (including pnpm), and it auto-detects monorepos based on workspace config. [1]
We will use pnpm workspaces + Turborepo for incremental builds and caching.

### Backend

Supabase will be our integrated backend spine:

- Postgres + RLS for direct client access without a separate backend for most CRUD. RLS is a requirement for exposed schemas (public) when accessing from the browser/client. [2]

- Realtime for low-latency messaging and ephemeral state via Broadcast and Presence. [3]

- Edge Functions (Deno-compatible TypeScript runtime) for privileged/billable operations such as AI calls, notifications, and Stripe webhooks. [4]

- Cron for scheduled jobs; Supabase Cron stores jobs in cron.job and run details in cron.job_run_details. [5]

- pgvector for embeddings + similarity search; pgvector indexes include HNSW and IVFFlat, and Supabase recommends HNSW in general for robustness/performance. [6]

### Hosting + email

- Vercel handles monorepo deployments for web and supports skipping unaffected projects. [7]

- Cloudflare Email Routing provides inbound forwarding but does not provide outbound SMTP (Cloudflare explicitly notes it does not process outbound email / no SMTP server). We will use Resend SMTP for outbound transactional email. [8]

## AI strategy (RAG-first, safe-by-default)

We will not train a new base model at MVP. Instead we will:

- Collect structured events

- Generate embeddings (provider unspecified; see options)

- Store in pgvector

- Use RAG prompt templates per module (Intent, Draft Reply, Autopilot, Replay, Insight)

- Enforce moderation + audit logs

- Implement hard quotas (token ledger) and feature gating (free vs Pro)

OpenAI’s embeddings endpoints return vectors whose length depends on the embedding model. [9]
OpenAI publishes a moderation guide and “safety best practices” guidance; regardless of provider, we will mirror these safety patterns (human oversight, adversarial testing, etc.). [10]

## Must-have safety and compliance

Because this is a social + messaging + UGC product, we must ship:

- content filtering (baseline)

- report mechanisms

- block controls

- published contact/support info

Apple’s guidelines are explicit that UGC apps require these protections, and Apple has clarified that random/anonymous chat is subject to the UGC guideline. [11]

## High-level architecture diagram

flowchart LR
  subgraph Clients
    M[Expo Mobile] -->|PostgREST + Realtime| DB
    W[Next.js Web] -->|SSR cookies + PostgREST| DB
  end

  subgraph Supabase
    DB[(Postgres + RLS)]
    RT[Realtime: Broadcast + Presence]
    FN[Edge Functions]
    CR[Cron Jobs]
    VS[pgvector]
    ST[Storage]
  end

  DB <--> RT
  FN --> DB
  CR --> DB
  DB <--> VS
  DB <--> ST

  subgraph External
    O[OAuth Providers]
    BILL[Stripe + Store Billing]
    MAIL[Cloudflare Email Routing + Resend SMTP]
    LLM[LLM/Embedding Provider]
    PUSH[Push Notifications]
  end

  M --> O
  W --> O
  FN --> BILL
  FN --> MAIL
  FN --> LLM
  FN --> PUSH

Filename: docs/01-phases-0-4.md

# Phased deliverables (0–4)

We will execute in phases to avoid building “seven apps in one” and to keep releases safe and measurable.

## Phase 0 — Foundation + Stitch-first UI (1–2 weeks)

We will deliver a runnable monorepo with end-to-end auth and a single card-based home experience.

### Deliverables

Monorepo scaffold: - pnpm + turborepo - apps/mobile (Expo Router) - apps/web (Next.js App Router) - packages/ui, packages/core, packages/api, packages/tokens - supabase/ (migrations + functions)

Auth: - mobile OAuth using PKCE (Supabase Auth PKCE flow) [12]
- deep linking support for native redirects [13]
- web SSR cookies via @supabase/ssr; we will explicitly mitigate the caching risk Supabase documents for Set-Cookie responses behind CDNs. [14]

Design system: - Use Google Stitch to generate the first pass of every critical screen (welcome, permissions, onboarding, Home cards, paywall, chat, replay). [1]
- Define light/dark tokens and integrate into shared UI.

Backend base: - Supabase local dev setup (CLI + Docker) [15]
- core tables + RLS enabled on public schema tables (per Supabase RLS requirement). [2]

CI: - GitHub Actions PR checks - Vercel preview deploy for web - EAS config for monorepo builds; EAS requires eas.json to live in each app directory when multiple apps exist. [16]

### Acceptance criteria

- Any engineer can run web+mobile locally in <30 minutes.

- OAuth login works on mobile and web.

- One shared UI component renders identically on mobile and web.

## Phase 1 — MVP loop (3–5 weeks)

We will ship the non-AI core loop and basic safety/compliance.

### Deliverables

- Intent Cloud v1 (rules-first; precomputed; 1–3 cards)

- Social Momentum v1 (availability window + group thread creation)

- Messaging v1 (Realtime; report/block; minimal moderation)

- Presence Score v1 (opt-in; computed daily)

- Reality Replay v1 (max 5 misses; convert to plan)

- Pro UX v1 (banner + quota UI; no strict hard-stops yet)

- Web companion pages:

- pricing

- account + privacy export/delete

- support contact

### Acceptance criteria

- Users complete: suggestion → plan/group → chat → replay.

- Notification re-engagement is functional (post-first-action permission request).

## Phase 2 — AI MVP (4–8 weeks)

We will ship AI personalization while enforcing safety and costs.

### Deliverables

- Embedding pipeline using pgvector:

- vector columns + HNSW indexes (recommended by Supabase). [17]

- RAG Intent Cloud (personalized suggestions)

- AI Clone Messenger (draft replies default; conservative auto-reply Pro only)

- Decision Autopilot v1 (rules + AI proposals; no irreversible actions)

- Token ledger + quotas + wait queues

- Moderation steps + full audit logs

### Acceptance criteria

- Every AI call is metered and logged.

- Auto-reply cannot run in high-risk contexts.

- Free vs Pro enforcement is reliable.

## Phase 3 — Production hardening (4–8 weeks, ongoing)

We will focus on scale, reliability, and costs.

Deliverables: - partition high-volume event tables (Postgres declarative partitioning) [5]
- idempotent webhooks + job retries - Realtime optimization: - cap channels, reduce presence state chatter - use Broadcast for ephemeral events and DB for durable state [18]
- observability (latency/error/cost) - RLS policy tests

Acceptance: - p95 latency for core flows stable at growth-stage usage. - job failures are detectable and recoverable.

## Phase 4 — Growth + defensibility (ongoing)

Deliverables: - Strategic Insight v2 (micro-experiments) - experimentation/feature flags - referral/share loops via web landing pages - LLM provider portability and eval harness - trust & safety maturity (appeals, moderator tooling)

Filename: docs/02-monorepo-layout.md

# Full monorepo layout (pnpm + turborepo)

## Why this structure

We want shared UI + shared domain logic + shared API client to eliminate duplicate effort while keeping platform-specific routing and native build needs isolated.

Expo has first-class monorepo support for workspaces, including pnpm. [1]

## Directory layout

.
├─ apps/
│  ├─ mobile/
│  │  ├─ app/                 # Expo Router routes
│  │  ├─ assets/
│  │  ├─ app.config.ts
│  │  ├─ eas.json              # per EAS guidance, inside app directory
│  │  ├─ metro.config.js
│  │  └─ package.json
│  └─ web/
│     ├─ app/                  # Next.js App Router
│     ├─ middleware.ts         # SSR cookie refresh patterns
│     ├─ next.config.js        # transpile workspace packages
│     └─ package.json
├─ packages/
│  ├─ ui/                      # universal RN components
│  ├─ tokens/                  # light/dark tokens + generators
│  ├─ core/                    # domain logic (events, scoring, rules)
│  ├─ api/                     # supabase clients + typed wrappers
│  ├─ config-eslint/
│  └─ config-ts/
├─ supabase/
│  ├─ migrations/
│  ├─ functions/
│  │  ├─ ai-generate/
│  │  ├─ matchmaker/
│  │  ├─ billing-webhook/
│  │  ├─ notify/
│  │  └─ moderation/
│  ├─ seed.sql
│  └─ config.toml
├─ docs/
├─ turbo.json
├─ pnpm-workspace.yaml
└─ package.json

EAS monorepo detail: EAS expects files like eas.json and credentials.json to be in the root of the app directory, and for multi-app monorepos each app has its own copy. [16]

## Shared packages design

### packages/ui (universal components)

We will build UI with React Native primitives and apply tokens; web renders the same components via RN Web. Components include: - Home suggestion deck - Bottom tabs - Chat bubbles - Pro banner/modal/quota meter - Report/block sheets

Goal: same content renders on mobile and web by importing the same components.

### packages/core (domain logic)

- event and payload schemas

- suggestion ranking rules

- presence scoring math

- gating logic (Free/Pro) independent of UI

### packages/api (data access)

- supabase client initialization for:

- browser/client contexts

- SSR contexts (web)

- mobile contexts (Expo)

- typed wrappers for Edge Functions (AI, matchmaker, notify)

- typed RPC wrappers (pgvector retrieval)

### packages/tokens

- source-of-truth: tokens.json

- generator scripts produce:

- theme.ts for RN ThemeProvider

- optional web CSS vars

## Supabase boundary rules

- Clients only use anon/publishable keys and RLS.

- All privileged operations (service role) happen in Edge Functions; Supabase Edge Functions are Deno-compatible TypeScript. [4]

Filename: docs/03-cicd.md

# CI/CD: GitHub Actions + Vercel previews + EAS builds

## Web: Vercel previews and monorepos

Vercel supports monorepos and can link multiple projects to the same repo; by default it deploys each connected project on push, and it can skip unaffected projects. [19]

We will: - deploy apps/web with Preview Deployments on PRs - deploy production on merge to main

## Mobile: EAS builds for monorepos

EAS requires eas.json to be in each app directory (in multi-app monorepos). [16]

We will: - development builds (dev client) - preview builds (internal distribution) - production builds (store submission)

## Backend: Supabase migrations + functions

We will deploy: - SQL migrations from supabase/migrations - Edge Functions from supabase/functions

Supabase Cron jobs and run details are stored inside Postgres tables (cron.job, cron.job_run_details), which simplifies monitoring and incident recovery. [5]

## Remote caching

We will use Turborepo caching; remote caching accelerates CI by sharing artifacts across machines. [20]
Optionally, Vercel Remote Cache integrates with Turborepo. [21]

## GitHub Actions (recommended workflows)

### PR workflow

- Install dependencies

- turbo lint typecheck test

- Optional: run integration tests against local Supabase stack

### Release workflow

- Gate with manual approvals:

- apply migrations to staging

- deploy functions to staging

- EAS preview build

- Promote to production:

- migrations prod

- functions prod

- EAS production build + submit

## Minimal CI YAML skeleton

name: ci
on:
  pull_request:
jobs:
  build:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - uses: pnpm/action-setup@v4
      - run: pnpm install
      - run: pnpm turbo lint typecheck test

Filename: docs/04-infrastructure.md

# Infrastructure: Supabase + Vercel + Cloudflare + Porkbun + Resend

## Supabase (staging + production)

We will operate three environments: - local (Supabase CLI + Docker) [15]
- staging - production

Supabase building blocks used: - Postgres + RLS (client-safe access) [2]
- Realtime: Broadcast + Presence [3]
- Edge Functions (Deno runtime, TypeScript-first) [4]
- Cron (pg_cron tables) [5]
- pgvector + HNSW indexes (recommended for robustness) [17]

## Vercel

We deploy apps/web. Vercel supports multiple projects per monorepo; switching/linking projects is documented. [22]

## Domain: Porkbun + Cloudflare DNS

- Purchase domain on Porkbun. [23]

- Use Cloudflare as authoritative DNS (“Full setup”), which requires changing nameservers to Cloudflare nameservers. [24]

- Enable DNSSEC after cutover (Cloudflare recommends it as part of full setup). [25]

## Email architecture (inbound + outbound)

### Inbound: Cloudflare Email Routing

Cloudflare Email Routing forwards inbound emails to your destination inbox; Cloudflare explicitly notes it does not provide outbound email or an SMTP server. [26]

Enabling Email Routing adds the required MX records automatically; misconfiguring them can stop routing. [27]

### Outbound: Resend SMTP

Resend provides SMTP credentials: - host smtp.resend.com - username resend - password is your API key - ports: 25, 465, 587, 2465, or 2587 [28]

We will use Resend for: - transactional email (support confirmations, receipts, admin alerts) - optional: magic links if we choose email auth

## Env var matrix (recommended)

- Shared (client):

- NEXT_PUBLIC_SUPABASE_URL

- NEXT_PUBLIC_SUPABASE_ANON_KEY (or publishable key if used)

- Server only (web/Edge Functions):

- SUPABASE_SERVICE_ROLE_KEY

- STRIPE_SECRET_KEY

- STRIPE_WEBHOOK_SECRET

- RESEND_API_KEY

- LLM_PROVIDER_API_KEY (unspecified provider)

Filename: docs/05-auth.md

# Auth: Supabase OAuth with PKCE (mobile) + SSR cookies (web)

## Mobile: PKCE + deep links

Supabase documents PKCE flow as a secure auth approach for client-only apps. [12]
For mobile auth methods that redirect back into the app (OAuth, magic links, password reset), Supabase provides a Native Mobile Deep Linking guide. [13]

We will: - configure Expo app scheme (e.g., com.superapp) - set Supabase redirect URLs to com.superapp://auth/callback - handle deep link completion in Expo Router route (/auth/callback)

## Web: SSR cookies with @supabase/ssr

Supabase SSR guidance is cookie-based. [29]
Supabase’s SSR advanced guide warns about a serious failure mode: when SSR refreshes a session token it sends a Set-Cookie header; if a CDN caches and serves that response to another user, that user can be logged in as the wrong person. [30]

Mitigation plan: - mark authenticated pages as dynamic (“no caching”) and configure CDN not to cache responses with session cookies - use middleware to refresh cookies safely - avoid using cached SSR responses for any auth-sensitive route

## Authorization model

- Use RLS at the database layer (Supabase requires RLS enabled for exposed schemas). [2]

- Use membership joins for chat/thread access.

- Never put service role keys in clients.

Filename: docs/06-billing-pro-gating.md

# Billing/subscriptions + Pro gating + token quotas + Pro UX

## Billing is dual-rail

We should implement two rails and normalize into one entitlements table:

- Web: Stripe subscriptions

- Mobile: Store subscriptions (iOS StoreKit, Android Play Billing) or RevenueCat

## Stripe (web)

Stripe recommends verifying webhook events and using the Stripe-Signature header with constructEvent() to validate authenticity. [31]
Stripe documents subscription lifecycle behaviors and states in its “How subscriptions work” overview. [32]

We will: - use Stripe Checkout / Customer Portal (optional) - process webhook events into entitlements - enforce idempotency via stripe_event_id table

## Mobile subscriptions: direct vs RevenueCat

### Direct

- iOS: StoreKit/StoreKit 2

- Android: Google Play Billing Library with BillingClient [33]

Direct gives control but increases engineering complexity and edge-case handling.

### RevenueCat

RevenueCat provides a React Native SDK (react-native-purchases) that wraps StoreKit and Play Billing and connects to a backend entitlement system. [34]

Given speed-to-market, we will likely: - start with RevenueCat for mobile - keep Stripe for web - normalize entitlements

## Token-based AI gating (the core Pro value)

All AI execution must go through Edge Functions because: - we need consistent token accounting - we need moderation - we need to hide provider keys

## Pro UX patterns

We will implement: - Home banner (contextual): “Pro unlocks instant AI drafts + more daily credits” - Quota meter (tiny; not a distraction) - Hard-stop modal on quota exhaustion - Wait queue state when AI is busy: - Free: wait or limited retries - Pro: priority lane

## Data model summary

Tables: - entitlements (plan, status, provider, pro_until) - ai_token_ledger (per call) - ai_jobs (queue + results) - audit_log (traceability)

Filename: docs/07-design-system-stitch.md

# Stitch-based design system: light/dark tokens + shared UI libs

## Design workflow

We will use Google Stitch for first-pass screen ideation: - welcome - onboarding - permission prompts - Home suggestion cards - chat threads - replay recap - Pro paywall, banners, upgrade modals

Then we implement with a token-driven system.

## Token architecture

We will make packages/tokens/tokens.json the source of truth.

Generated outputs: - packages/tokens/src/theme.ts (RN theme object) - apps/web/styles/tokens.css (web-only CSS vars for marketing pages)

## Sample token set (Figma/Stitch export-friendly)

{
  "colors": {
    "bg": { "light": "#F7F8FF", "dark": "#070812" },
    "surface": { "light": "#FFFFFF", "dark": "#0E1020" },
    "text": { "light": "#101326", "dark": "#F1F3FF" },
    "textMuted": { "light": "#5A5F7A", "dark": "#AAB1D6" },
    "accent": { "light": "#7C5CFF", "dark": "#8F74FF" },
    "danger": { "light": "#FF3B6B", "dark": "#FF4F7B" }
  },
  "type": { "h1": 28, "body": 16, "caption": 13 },
  "space": { "sm": 8, "md": 12, "lg": 16 },
  "radii": { "md": 14, "lg": 18 }
}

## Shared UI library (packages/ui)

We will produce universal components: - Home suggestion deck - Momentum plan cards - Chat UI - Replay cards - Pro banner/modal/quota meter - Report/block sheets

We keep business logic out of UI: - gating decisions in packages/core - data access in packages/api

Filename: docs/08-ui-ux.md

# UI/UX spec: screens, nav, onboarding, permissions, 5-second flow

## Product UX rule

We are building a “get out of the app” product. The app should feel like: - “tap once, life happens” - not “browse endlessly”

## Navigation

### Mobile (Expo)

- Bottom tabs:

- Home

- Momentum

- Messages

- Replay

- Floating action:

- Post intent

- Quick decision (Autopilot)

### Web (Next.js)

- Top nav:

- Home (read-only)

- Pricing

- Account

- Privacy & safety

- Support/contact

- Admin (internal)

## Screen list (mobile)

- Welcome (3)

- Onboarding (preferences)

- Permissions (just-in-time)

- Home (Intent Cloud)

- Momentum (plans/groups)

- Messages (threads + chat)

- Replay (daily recap)

- Settings (privacy/export/delete/billing)

- Pro paywall (modal/screen)

## Welcome + onboarding

We will keep onboarding under ~90 seconds: - vibe selection - time windows - solo vs social preference - consent toggles (AI assist, presence tracking, notifications)

## Permissions strategy

We will request permissions only when needed: - location: when enabling matching - notifications: after first successful action - contacts: only if user chooses “find friends”

## 5-second action flow (Home)

Rules: - show 1–3 action cards - each card has “Do it” and “Not now” - accepting triggers immediate next step (plan, group, or decision)

## Youthful design guidelines

- large tap targets

- short copy

- playful micro-animations (transitions only)

- no infinite scroll

- show completion states (“You’re done”)

## Safety UI (UGC requirement)

Because this is social/chat content, we must ship: - report - blocking - contact/support link

Apple’s UGC guideline is explicit about these requirements, and Apple clarified random/anonymous chat is subject to UGC 1.2. [11]

Filename: docs/09-database-privacy.md

# Database schema + vector schema + retention + GDPR checklist

## Core security posture

Supabase expects RLS for exposed schemas such as public, and it’s the basis for safe direct client DB access. [2]

We will: - enable RLS on all public tables - write explicit policies for each CRUD operation - avoid storing precise location coordinates

## Extensions

create extension if not exists vector; -- pgvector

## Tables (overview)

Core identity: - profiles - user_settings - devices

Billing: - entitlements

Social graph: - friendships

Messaging: - threads, thread_members, messages

Event platform: - app_events (append-only) - suggestions

Presence Score: - presence_daily

AI platform: - ai_memories (vector embeddings) - ai_jobs (queue/results) - ai_token_ledger (metering)

Trust & safety: - audit_log - reports (optional)

## Vector schema (pgvector)

Supabase vector docs describe distance operators and how vector indexes improve performance when vector tables grow. [17]

We will: - store embeddings in ai_memories.embedding vector(N) - use cosine distance operator class and HNSW index

Index choice: Supabase recommends HNSW in general because of performance and robustness. [6]

## Storage (private by default)

Supabase Storage buckets are private by default and can be accessed via JWT-authenticated download or signed URLs. [35]

We will use Storage for: - avatars - exports (GDPR) - message attachments (optional)

## Data retention policy (defaults)

- app_events raw: retain ~90 days

- derived summaries: retain up to 1 year

- messages: until user deletes account (unless safety/legal retention needed)

- coarse location buckets only (no precise lat/long)

## GDPR checklist (high level)

We will implement: - export: generate archive → store in Storage → provide signed URL - delete: async deletion job - consent toggles for AI usage/training and presence tracking

Primary law reference: GDPR (EU 2016/679). [2]

## ER diagram

erDiagram
  profiles ||--|| user_settings : has
  profiles ||--o{ devices : owns
  profiles ||--|| entitlements : has
  threads ||--o{ thread_members : has
  threads ||--o{ messages : has
  profiles ||--o{ app_events : emits
  profiles ||--o{ suggestions : receives
  profiles ||--o{ presence_daily : has
  profiles ||--o{ ai_memories : stores
  profiles ||--o{ ai_jobs : runs
  profiles ||--o{ ai_token_ledger : spends
  profiles ||--o{ audit_log : logs

Filename: docs/10-api-contracts-events.md

# API contracts + events + background jobs

## API boundary strategy

We will use: - PostgREST + RLS for most CRUD - Edge Functions for: - AI calls - billing webhooks - notifications - moderation - privileged jobs

Supabase Edge Functions run in a Deno-compatible runtime (TypeScript-first). [4]

## Next.js route handlers vs Edge Functions

Next.js Route Handlers are defined in app/route.ts and use Web Request/Response, not Express req/res. [36]
We will use Route Handlers primarily as a thin BFF/proxy (optional), but keep core privileged operations inside Supabase Edge Functions for consistency.

## Edge Functions

- ai-generate:

- intent, reply draft/auto, decision, replay, insight

- matchmaker:

- auto match, RSVPs, cleanup

- billing-webhook:

- Stripe verification + entitlement updates

- notify:

- push + email

- moderation:

- policy checks + report workflows

## Request conventions

- Auth: Bearer JWT (except Stripe webhooks)

- Idempotency header: x-idempotency-key (UUID)

- Error envelope with stable codes

## Event schema

app_events uniform shape: - type - occurred_at - payload - source - session_id

High-value events: - suggestion_viewed / accepted / dismissed - match_created - message_sent / message_reported - ai_job_queued / completed - replay_item_converted - presence_score_computed

## Cron schedules

Supabase Cron stores jobs in cron.job and run history in cron.job_run_details. [5]

Recommended schedules: - suggestions precompute: hourly - presence score: daily 02:00 local - replay: daily 07:00 local - weekly insight: Monday 08:00 local - cleanup: every 15 minutes - retention purge: daily

Filename: docs/11-ai-messaging-architecture.md

# AI + messaging architecture (RAG prompts, moderation, quotas, audit logs)

## Provider is unspecified: options + tradeoffs

We will keep provider unspecified and implement an abstraction: - OpenAI - Anthropic - Google - local/self-hosted

OpenAI provides documented embeddings and moderation endpoints, and rate limit guidance. [37]

## AI pipeline (end-to-end)

### Data collection

We will log minimal, privacy-first signals as events: - suggestion outcomes - plan/group joins - chat approvals - coarse location buckets - optional activity changes (opt-in)

### Memory construction

We will distill raw events into smaller “memories”: - preferences - summaries of accepted actions - tone/style notes derived from approved draft replies

### Embeddings

OpenAI’s embeddings endpoint returns vectors whose length depends on the embedding model. [9]
We will store embeddings in ai_memories.embedding vector(N).

### Vector search

We will: - compute a query embedding for the current context pack - retrieve top K memories via cosine distance - re-rank with recency and diversity constraints

Supabase recommends HNSW for vector indexing and describes HNSW/IVFFlat options. [17]

### RAG prompts (templates)

We will create versioned prompt templates for each operation: - Intent Cloud - Reply Draft - Auto Reply - Decision Autopilot - Replay - Weekly Insight

### Fine-tuning vs prompt engineering

We will ship prompt+RAG first. Fine-tuning is only considered after: - explicit opt-in - sufficient consented examples - measurable improvements on an eval harness

### Safety + moderation

OpenAI publishes a moderation guide and safety best practices; our safety architecture mirrors these principles even if we use another provider. [10]

## Token accounting + Pro restrictions

We will implement a hard ledger: - every AI call writes to ai_token_ledger - quotas enforced by plan (from entitlements) - Pro gets higher budget and priority queue

We also enforce rate limiting at our edge layer; Supabase provides an example using Upstash Redis and supports rate limiting based on Supabase Auth user IDs. [38]

## Messaging flow (classification → decision → generation → audit)

Supabase Realtime provides Broadcast for low-latency messages and Presence for shared state (online/availability). [3]

### Decision tree

1) store message 2) classify (low-risk vs high-risk) 3) moderate 4) choose mode: - draft (default) - auto-reply (Pro + low risk + trusted thread + opt-in) - escalate (no AI) 5) generate with RAG 6) post-check rules 7) send + broadcast 8) audit log

### Auto-reply rules (conservative)

Auto-reply only if: - user enabled - thread is trusted - classifier says low-risk - quota available and not rate-limited - moderation passes

### Audit log requirements

We store: - prompt version - memory IDs retrieved - moderation result - token usage/cost estimate - outcome and timestamps

## Sequence diagram

sequenceDiagram
  participant U as User
  participant C as Client
  participant DB as Supabase DB
  participant RT as Realtime
  participant FN as Edge Function (AI)
  participant L as LLM Provider

  U->>C: Send message
  C->>DB: Insert message
  DB->>RT: Broadcast message_created
  C->>FN: Request draft reply (op=reply_draft)
  FN->>DB: Load context + memories (rpc match_memories)
  FN->>L: Generate draft (RAG)
  FN->>DB: Write ai_token_ledger + audit_log + draft
  FN-->>C: Return draft
  C->>U: Show draft for approval

Filename: docs/12-feature-specs.md

# Feature specs (Intent Cloud, Presence Score, AI Clone, Autopilot, Momentum, Replay, Insight)

Each spec includes: user stories, acceptance criteria, endpoints, queries, cron/jobs, event schemas, scaling.

## Intent Cloud

We will build a home surface that never becomes a feed: only 1–3 suggestions.

User stories: - I open the app and instantly see 1–3 actions. - Accept creates a plan/group. - Dismiss teaches preferences.

Acceptance criteria: - Home shows <= 3 cards. - Accept/Dismiss is always one tap. - Suggestions expire; they don’t accumulate.

Endpoints: - Edge: ai-generate op=intent - PostgREST: update suggestions.status, insert app_events

Key query:

select * from suggestions
where user_id = auth.uid()
  and status = 'new'
  and expires_at > now()
order by created_at desc
limit 3;

Cron: - precompute hourly or per-user local morning - expire suggestions every 15 min

Events: - suggestion_viewed / accepted / dismissed

Scaling: - precompute to avoid LLM calls at open time - cache suggestion set

## Presence Score

User stories: - I can see a daily score that rewards being present. - I can opt out and delete.

Acceptance criteria: - Score computed daily. - Explainable components. - No precise location stored.

Endpoints: - insert activity/location events - fetch presence_daily

Cron: - daily compute per timezone

Events: - activity_change - location_bucket_entered

Scaling: - throttle event writes - partition events later

## AI Clone Messenger

User stories: - AI drafts replies in my tone. - I approve by default. - Pro can enable conservative auto-reply.

Acceptance: - p95 draft < 5s - auto-reply only low-risk contexts - full audit trail

Endpoints: - Edge: reply_draft, reply_auto

Scaling: - keep draft as default - strict per-user rate limits

## Decision Autopilot

User stories: - I define rules once and get simple decisions. - I must confirm for commitments.

Acceptance: - no purchases/irreversible actions without confirmation

Endpoints: - Edge: op=decision - DB: store in ai_jobs

Scaling: - rules-first fallback

## Social Momentum

User stories: - I toggle “available now” and get an instant group plan. - I can report/block.

Acceptance: - match < 3s typical - thread + plan message created

Endpoints: - Edge: matchmaker auto_match - DB: thread creation, members, messages, events

Scaling: - keep coarse location buckets - keep channel counts low

## Reality Replay

User stories: - daily recap in <10 seconds - convert missed to today’s plan in one tap

Acceptance: - max 5 items

Endpoints: - Edge: op=replay - DB: replay_viewed, replay_item_converted

Scaling: - precompute in cron window

## Strategic Insight

User stories: - weekly insight + optional micro experiment - opt out

Acceptance: - 1/week max - explainable

Endpoints: - Edge: op=weekly_insight - DB: insights table

Scaling: - base on weekly summaries

Filename: docs/13-code-snippets.md

# Code snippets (shared libs, Supabase, pgvector, embeddings, Edge Functions, Next routes, CI)

## Stripe webhook verification (server)

Stripe recommends verifying webhooks using the Stripe-Signature header and constructEvent(). [31]

Pseudo (Node):

import Stripe from "stripe";

const stripe = new Stripe(process.env.STRIPE_SECRET_KEY!, { apiVersion: "2024-11-20" });

export async function handleStripeWebhook(req: Request) {
  const body = await req.text();
  const sig = req.headers.get("stripe-signature")!;
  const event = stripe.webhooks.constructEvent(body, sig, process.env.STRIPE_WEBHOOK_SECRET!);

  // idempotency: store event.id in DB
  // update entitlements
}

Supabase provides a Stripe webhook Edge Function example in Deno (useful reference). [39]

## Supabase Edge Function skeleton (Deno runtime)

Supabase Edge Functions run in a Deno-compatible environment (TypeScript-first). [4]

Deno.serve(async (req) => {
  // 1) parse body
  // 2) verify JWT (unless webhook)
  // 3) rate limit
  // 4) check entitlements + quota
  // 5) do work (AI, notify, match)
  // 6) persist + audit
  return new Response(JSON.stringify({ ok: true }), {
    headers: { "Content-Type": "application/json" },
  });
});

## Rate limiting example (Edge Functions)

Supabase documents a rate limiting approach using Upstash Redis and even rate limiting by Supabase Auth user ID. [38]

## pgvector: HNSW index (SQL)

Supabase recommends HNSW generally and documents creating HNSW indexes. [17]

create index if not exists ai_memories_embedding_hnsw
on ai_memories using hnsw (embedding vector_cosine_ops);

## Embeddings call (provider: OpenAI example)

OpenAI provides embeddings creation endpoints and guidance. [9]

Pseudo:

// 1) call embeddings to get vector
// 2) store ai_memories.embedding

## Next.js Route Handler example

Next.js documents Route Handlers as app-directory request handlers using Web Request/Response. [36]

export async function GET() {
  return Response.json({ ok: true });
}

## EAS monorepo requirement reminder

EAS expects eas.json to live inside each app directory in multi-app monorepos. [16]

Filename: docs/14-tech-choices-costs-timeline.md

# Tech choices, cost baseline, and timeline

## Tech choice table

| Area | Default | Options / tradeoffs |
| --- | --- | --- |
| Monorepo | pnpm + Turborepo | strong caching; remote caching available [20] |
| Web | Next.js App Router | Route Handlers available in app dir [36] |
| Mobile | Expo + EAS | EAS monorepo config required [16] |
| Backend | Supabase | RLS required for exposed schema [2] |
| Realtime | Supabase Realtime | Broadcast + Presence; private/public channels must match settings [40] |
| Vectors | pgvector | HNSW recommended generally [17] |
| Billing | Stripe + RevenueCat | Stripe signature verification required [31] |
| Email | Cloudflare inbound + Resend outbound | Cloudflare has no SMTP; Resend SMTP credentials provided [8] |

## Cost baseline (re-check before launch)

We will maintain a cost spreadsheet for: - Supabase (plan + usage) - Vercel (plan + usage) - Expo EAS (plan) - Stripe (fees) - Resend (email volume) - LLM provider (token usage) - Optional Upstash (rate limiting)

## Timeline by phase

timeline
  title Super-app delivery phases (0–4)
  Phase 0 : Monorepo + Auth + Tokens + Stitch screens + Shell
  Phase 1 : Core loop MVP (Intent→Momentum→Messages→Replay)
  Phase 2 : Embeddings + RAG + Clone drafts + Quotas + Moderation
  Phase 3 : Scale + partitioning + observability + reliability
  Phase 4 : Growth experiments + defensibility + trust & safety maturity

## Key risk table (high-level)

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| UGC safety compliance | socials/chat require report/block/filter/contact | ship from Phase 0/1; audit logs |
| SSR caching auth leak | Supabase warns about Set-Cookie caching | force dynamic, disable caching on auth pages [30] |
| AI cost blowout | tokens scale with usage | quotas + precompute + low-cost models + priority queue |
| Realtime scaling | too many channels/presence updates | keep coarse topics; presence minimal [41] |

Filename: docs/references.md

# Primary/official sources (URLs)

All URLs are listed in code blocks to keep this pack easy to zip/copy.

## Expo

https://docs.expo.dev/guides/monorepos/
https://docs.expo.dev/build-reference/build-with-monorepos/
https://docs.expo.dev/router/introduction/
https://docs.expo.dev/versions/latest/sdk/notifications/

## Supabase — Auth / SSR / RLS

https://supabase.com/docs/guides/auth/sessions/pkce-flow
https://supabase.com/docs/guides/auth/native-mobile-deep-linking
https://supabase.com/docs/guides/auth/server-side
https://supabase.com/docs/guides/auth/server-side/creating-a-client
https://supabase.com/docs/guides/auth/server-side/advanced-guide
https://supabase.com/docs/guides/database/postgres/row-level-security
https://supabase.com/docs/guides/local-development

## Supabase — Functions / Cron / Realtime / Vectors

https://supabase.com/docs/guides/functions
https://supabase.com/docs/guides/functions/examples/stripe-webhooks
https://supabase.com/docs/guides/functions/examples/rate-limiting
https://supabase.com/docs/guides/cron
https://supabase.com/docs/guides/realtime
https://supabase.com/docs/guides/realtime/getting_started
https://supabase.com/docs/guides/realtime/broadcast
https://supabase.com/docs/guides/realtime/presence
https://supabase.com/docs/guides/realtime/concepts
https://supabase.com/docs/guides/ai/vector-columns
https://supabase.com/docs/guides/ai/vector-indexes
https://supabase.com/docs/guides/ai/vector-indexes/hnsw-indexes
https://supabase.com/docs/guides/database/extensions/pgvector
https://supabase.com/docs/guides/storage/buckets/fundamentals

## Vercel / Turborepo / Next.js

https://vercel.com/docs/monorepos
https://vercel.com/docs/monorepos/turborepo
https://vercel.com/changelog/automatically-skip-unnecessary-deployments-in-monorepos
https://vercel.com/docs/monorepos/remote-caching
https://turborepo.dev/docs/core-concepts/remote-caching
https://nextjs.org/docs/app/getting-started/route-handlers

## Apple / Google (store + policies)

https://developer.apple.com/app-store/review/guidelines/
https://developer.apple.com/news/?id=d75yllv4
https://developer.apple.com/documentation/storekit
https://developer.android.com/google/play/billing/integrate
https://developer.android.com/google/play/billing/subscriptions
https://support.google.com/googleplay/android-developer/answer/10787469?hl=en

## Stripe / RevenueCat

https://docs.stripe.com/webhooks/signature
https://docs.stripe.com/billing/subscriptions/overview
https://www.revenuecat.com/docs/getting-started/installation/reactnative
https://www.npmjs.com/package/react-native-purchases

## Cloudflare / Resend / Porkbun

https://porkbun.com/products/domains
https://developers.cloudflare.com/dns/zone-setups/full-setup/setup/
https://developers.cloudflare.com/dns/nameservers/update-nameservers/
https://developers.cloudflare.com/email-routing/get-started/
https://developers.cloudflare.com/email-routing/get-started/enable-email-routing/
https://resend.com/docs/send-with-smtp

## OpenAI

https://developers.openai.com/api/docs/guides/embeddings
https://developers.openai.com/api/reference/resources/embeddings/methods/create
https://developers.openai.com/api/docs/guides/moderation
https://developers.openai.com/api/docs/guides/safety-best-practices
https://developers.openai.com/api/docs/guides/rate-limits

## Legal

https://eur-lex.europa.eu/eli/reg/2016/679/oj/eng

[1] Work with monorepos - Expo Documentation

https://docs.expo.dev/guides/monorepos/?utm_source=chatgpt.com

[2] Row Level Security - Supabase Docs

https://supabase.com/docs/guides/database/postgres/row-level-security?utm_source=chatgpt.com

[3] [18] Realtime - Supabase Docs

https://supabase.com/docs/guides/realtime?utm_source=chatgpt.com

[4] Edge Functions - Supabase Docs

https://supabase.com/docs/guides/functions?utm_source=chatgpt.com

[5] Cron | Supabase Docs

https://supabase.com/docs/guides/cron?utm_source=chatgpt.com

[6] [17] Vector indexes - Supabase Docs

https://supabase.com/docs/guides/ai/vector-indexes?utm_source=chatgpt.com

[7] [19] [22] Using Monorepos - Vercel

https://vercel.com/docs/monorepos?utm_source=chatgpt.com

[8] [26] Get started · Cloudflare Email Routing docs

https://developers.cloudflare.com/email-routing/get-started/?utm_source=chatgpt.com

[9] Create embeddings | OpenAI API Reference

https://developers.openai.com/api/reference/resources/embeddings/methods/create?utm_source=chatgpt.com

[10] Moderation - OpenAI API

https://developers.openai.com/api/docs/guides/moderation?utm_source=chatgpt.com

[11] App Review Guidelines - Apple Developer

https://developer.apple.com/app-store/review/guidelines/?utm_source=chatgpt.com

[12] PKCE flow - Supabase Docs

https://supabase.com/docs/guides/auth/sessions/pkce-flow?utm_source=chatgpt.com

[13] Native Mobile Deep Linking - Supabase Docs

https://supabase.com/docs/guides/auth/native-mobile-deep-linking?utm_source=chatgpt.com

[14] [29] [30] Advanced guide - Supabase Docs

https://supabase.com/docs/guides/auth/server-side/advanced-guide?utm_source=chatgpt.com

[15] Local Development & CLI - Supabase Docs

https://supabase.com/docs/guides/local-development?utm_source=chatgpt.com

[16] Set up EAS Build with a monorepo - Expo Documentation

https://docs.expo.dev/build-reference/build-with-monorepos/?utm_source=chatgpt.com

[20] Remote Caching - turborepo.dev

https://turborepo.dev/docs/core-concepts/remote-caching?utm_source=chatgpt.com

[21] Remote Caching - Vercel

https://vercel.com/docs/monorepos/remote-caching?utm_source=chatgpt.com

[23] porkbun.com | Domain Name Pricing

https://porkbun.com/products/domains?utm_source=chatgpt.com

[24] [25] Change your nameservers (Full setup) · Cloudflare DNS docs

https://developers.cloudflare.com/dns/zone-setups/full-setup/setup/?utm_source=chatgpt.com

[27] Enable Email Routing - Cloudflare Docs

https://developers.cloudflare.com/email-routing/get-started/enable-email-routing/?utm_source=chatgpt.com

[28] Send emails with SMTP - Resend

https://resend.com/docs/send-with-smtp?utm_source=chatgpt.com

[31] Resolve webhook signature verification errors - Stripe

https://docs.stripe.com/webhooks/signature?utm_source=chatgpt.com

[32] How subscriptions work | Stripe Documentation

https://docs.stripe.com/billing/subscriptions/overview?utm_source=chatgpt.com

[33] Integrate the Google Play Billing Library into your app

https://developer.android.com/google/play/billing/integrate?utm_source=chatgpt.com

[34] React Native | In-App Subscriptions Made Easy – RevenueCat

https://www.revenuecat.com/docs/getting-started/installation/reactnative?utm_source=chatgpt.com

[35] Storage Buckets - Supabase Docs

https://supabase.com/docs/guides/storage/buckets/fundamentals?utm_source=chatgpt.com

[36] Getting Started: Route Handlers | Next.js

https://nextjs.org/docs/app/getting-started/route-handlers?utm_source=chatgpt.com

[37] Vector embeddings | OpenAI API

https://developers.openai.com/api/docs/guides/embeddings?utm_source=chatgpt.com

[38] Rate Limiting Edge Functions - Supabase Docs

https://supabase.com/docs/guides/functions/examples/rate-limiting?utm_source=chatgpt.com

[39] Handling Stripe Webhooks - Supabase Docs

https://supabase.com/docs/guides/functions/examples/stripe-webhooks?utm_source=chatgpt.com

[40] Broadcast - Supabase Docs

https://supabase.com/docs/guides/realtime/broadcast?utm_source=chatgpt.com

[41] Presence - Supabase Docs

https://supabase.com/docs/guides/realtime/presence?utm_source=chatgpt.com